# Next Steps in Hawai`i – Based on March 23-28 Meetings

- Ask Ka’iu Kimura to attend the April 11 CMP briefing to DLNR

What to do for coordination with her?  She does not work for TMT. Ka’iu reports to Peter Giles who reports to Rose Tseng.  Need to coordinate closely with her, but she will report to Rose.  23-25 April visit may happen.

- Ask Doug Ing about CMP EIS issue (sent email 3/31).

This will add some significant time to the CMP.  Need to settle this soon, perhaps at the April 11 meeting, more likely.  Talk to Laura directly.

- Plan to meet with Tim Johns, Nainoa Thompson, Hawai`i State Senate President Hanabusa, KIAA (5000 members, organization that supports everything that happens up at the mountain), local civic organizations, Mauna Kea Homestead group, ROK (Royal Order of Kamahama)

Tim Johns, former head of Bishop Museum and member of DLNR. Nainoa Thompson is head of the Voyaging Society (marrying culture and science) has an around-the-world canoe trip.  Possible Moore Foundation sponsorship.  KIAA and leaders of civic organizations give talks about the TMT.

- Discuss Harry Kim as possible Thirty Meter Telescope representative.

Leaving his term as Mayor in May.  Need to define this position better.** Perhaps as part of the overall strategy.

- Work on preliminary ‘benefits’ plans**

  - Discuss hiring UH Hilo students with Project, Board, Rose

- Develop Hawai`i section on TMT.org, with FAQs**

- Send letter to Barry Taniguchi asking to be on May 13 agenda (MKMB)**

- Bring Japanese representative into our meetings

- Discuss Thirty Meter Telescope as ‘monument’ commemorating Hawaiians’ historical and paramount knowledge and employment of starts and plants in trans Pacific navigation

- Discuss additional staff support for Rose and/or OMKM (biologist?)

  - Begin inventory of Northern plateau area (this would be a jumpstart on the TMT EIS)

- Discuss how to support decommissioning of two or three telescopes**

- Discuss with Jim Omura possible funding of environmental work on Mauna Kea.  OMKM environmental committee.

- Discuss with Jim Omura possible funding of Nainoa Thompson’s voyage

- Send information on advisory group to Rose

- Determine process for site testing equipment (political issues)

- Plan for cultural sensitivity training for Board/staff